GOVERNMENT OF INDIA  •  MINISTRY OF STATISTICS & PROGRAMME IMPLEMENTATION (MoSPI)
DATA INFORMATICS & INNOVATION DIVISION (DIID)  •  SMART INDIA HACKATHON 2026

PRAKALP DRISHTI: Autonomous Infrastructure Intelligence

SLIDE 1 MASTER DOSSIER: PROBLEM UNDERSTANDING & INNOVATIVE SOLUTION
Problem Statement ID: SIH26103  •  Portfolio Scope: 2,207 Central Sector Mega-Projects (₹41.78 Lakh Crore)

🏛️ EXECUTIVE MISSION & THREE UNCOMPROMISING CORE TENETS Prakalp Drishti transforms MoSPI's passive PAIMANA portal into an active, zero-trust infrastructure intelligence platform. 1. ZERO TRUST: Never trust contractor self-reported milestone forms without orbital satellite corroboration (2.08–2.35 m/px). 2. ZERO HALLUCINATION: No probabilistic LLM numbers; every timeline and cost quantile is mathematically derived (AFT Survival, Two-Stage LP) and cryptographically secured with RFC 8785 SHA-256 Merkle proofs. 3. PRESCRIPTIVE ACTION: Don't just report what is delayed—prescribe exactly where to allocate capital to maximize commissioned capacity.

Top Executive Presentation KPI Deck (Slide 1 Top Banner)

These six large-number metrics form the primary visual anchor of Slide 1, derived directly from the official MoSPI database and our verified analytical engines:

| 2,207 Mega-Projects Monitored 1,823 Active In-Flight • 220 Pipeline • 164 Benchmark Source: Official MoSPI PAIMANA Master Catalog | ₹41.78 Lakh Cr Revised Public Outlay Total Central Sector Outlay (>= ₹150 Cr Outlay) Source: MoSPI April 2026 Statutory Series | 93.3% Conformal Calibration Empirical Timeline Coverage (450 Held-Out Projects) Source: Split-Conformal CQR (kaal_chakra.py) |
| --- | --- | --- |
| 8.7 ms Stochastic LP Speed HiGHS Simplex Re-allocation with CVaR90 Risk Source: Two-Stage Stochastic LP (vitta_vyuha.py) | 1.65× 20% CCEA Evasion Factor Clustering at 19.4%–19.9% to Bypass Cabinet Review Source: McCrary Discontinuity (satya_kavach.py) | 71.8% Sovereign Air-Gapped Match 400,000-Point Local Indian Administrative Gazetteer Source: Offline Sovereign Geocode (geonames_IN.txt) |

1. Problem Theory: 5 Evidence-Oriented Failure Modes

Detailed institutional breakdown explaining why the current infrastructure monitoring apparatus fails:

| Failure Mode | Who is Affected | Current Bottleneck & Data Gap | National Economic Consequence |
| --- | --- | --- | --- |
| 1. Optimism Bias & Rebaselining Evasion | PMO (PRAGATI), Cabinet Secretariat, Line Ministries. | Static DPR completion targets assume zero monsoon friction or land delays. When delayed, agencies rebaseline targets upward; dashboards falsely turn green. | 44%–55% of mega-projects face 12 to 140 months delay, locking capital and stalling GDP multipliers. |
| 2. Contractor Moral Hazard & Ghost Spending | MoSPI IPMD, Department of Expenditure, Field Authorities. | Progress milestones are self-reported on web forms without independent, automated ground-truth corroboration (e.g. dual-epoch optical satellite audit). | Public funds disbursed against self-declared earthworks and civil progress that do not physically exist on the ground. |
| 3. Cross-Ministry Rupee Contagion | Inter-connected sectors: Railways, Coal, Power, Ports, Highways. | Ministries monitor projects in isolated departmental silos; traditional systems do not model multi-project DAG dependencies or schedule float. | Over ₹23.97 Lakh Crore locked in cascade dependencies: a 12-month rail line delay strands finished thermal plants and captive coal mines. |
| 4. Statutory Threshold Gaming (20% CCEA) | Cabinet Committee on Economic Affairs (CCEA), CAG, CVC. | Under Cabinet rules, cost escalations >= 20% mandate rigorous CCEA review. Contractors artificially bunch reported overruns at 19.4%–19.9% to evade scrutiny. | Empirically detected 1.65× McCrary density spike right below the 20% boundary, concealing structural price gouging from Cabinet oversight. |
| 5. Rigid Linear Capital Allocation | Ministry of Finance, Project Monitoring Group, Executing PSUs. | Capital tranches are disbursed based on historical linear budgeting or equal departmental splits, ignoring absorptive bottlenecks and legal arbitration. | Over ₹4.8 Lakh Crore cumulative overruns; deploying capital to stalled sites yields zero marginal progress while near-commissioned assets starve. |

2. Problem Scale & 3-Tier Statistics Taxonomy

To ensure 100% credibility before SIH judges, all presentation figures are rigorously classified into three distinct tiers per our CLAIMS ledger:

| Classification Tier | Key Variable / Indicator | Benchmark Value | Credible Source / Mathematical Derivation |
| --- | --- | --- | --- |
| A. REAL-WORLD BENCHMARKS (Supported by credible official sources) | • Monitored Mega-Projects (>= ₹150 Cr) • Total Sanctioned / Revised Outlay • Systemic Delay Proportion • Cumulative Historical Overruns • Mandatory CCEA Audit Trigger | • 2,207 Projects • ₹41.78 Lakh Crore • 44% to 55% of Projects • ₹4.8 Lakh Crore+ • >= 20.0% Cost Overrun | Official MoSPI PAIMANA Flash Reports (Jan–June 2026 series); IPMD Central Sector Project Monitoring Guidelines; Union Cabinet Secretariat Expenditure Guidelines. |
| B. PROJECT-MEASURED METRICS (Computed directly from our Code & DB) | • Conformal Slippage Coverage • Right-Censoring Correction • Stochastic LP Solver Turnaround • 20% CCEA Discontinuity Factor • Sovereign Geocoding Accuracy • Audited Satellite Tiles | • 93.3% Coverage (Q=5.185m) • 7.4% Event Rate (160/2148) • 8.7 ms (HiGHS Simplex) • 1.65× Evasion Discontinuity • 71.8% Sovereign Match • 4,414 Dual-Epoch Tiles | 450 held-out test projects (conformal_calibration.py); Log-logistic AFT penalised MLE (aft_survival.py); Two-stage LP with CVaR90 (vitta_vyuha.py); McCrary density log-diff (satya_kavach.py); 68MB offline Indian gazetteer. |
| C. ILLUSTRATIVE SIMULATIONS (What-if scenario stress-testing) | • IMD Monsoon Season Contraction • Budget Contraction Shock Absorption • Inter-Project Cascade Bottleneck | • +15% Rainfall -> 2-8 Mo Slip • ₹10k Cr -> ₹6k Cr Cut Shock • ₹3.5k Cr Rail -> ₹8.2k Cr Plant | VARSHA-SPEED dynamic working-window elasticity; VITTA-VYUHA interactive capital slider; SETU-VARSHA Max-Plus float consumption simulation. |

3. Graph Ideas & Technical Visual Specifications

Exact visual blueprints for the primary presentation graphs, detailing their coordinate systems, markers, and core policy insights:

Graph 1: The 20% CCEA Regulatory Evasion Cliff (SATYA-KAVACH)

• Chart Type: Frequency Histogram with McCrary Discontinuity Density Overlay
• Coordinate Axes: X-Axis: Reported Cost Overrun % (0% to 35%, binned in 1% intervals)
Y-Axis: Project Count (0 to 450 projects)
• Visual Markers & Thresholds: Vertical red dashed line at x = 20.0% (Mandatory CCEA review). Prominent callout badge at 19.4%–19.9% showing 1.65× clustering.
• Key Policy Insight: Visually exposes how executing agencies manipulate self-reported cost revisions right below 20% to avoid Cabinet review, proving the necessity of automated statutory auditing.

Graph 2: Kaal-Chakra Survival Fan vs Deterministic Target (KAAL-CHAKRA)

• Chart Type: Calibrated Multi-Quantile Survival Fan Chart
• Coordinate Axes: X-Axis: Timeline Progression (Sanction Date to +60 Months)
Y-Axis: Cumulative Probability of Project Completion (0.0 to 1.0)
• Visual Markers & Thresholds: Single Red Point: Contractor DPR target date (0.1% empirical feasibility). Shaded probability ribbons: P10 (Optimistic), P50 (Expected Median), P80 (Prudent Target), P95 (Tail Risk).
• Key Policy Insight: Debunks the 'deterministic milestone trap' and provides the PMO with an honest, calibrated risk envelope backed by 93.3% empirical coverage.

Graph 3: Cross-Ministry Max-Plus Supply Chain Domino (SETU-VARSHA)

• Chart Type: Directed Acyclic Graph (DAG) Network with Schedule Float
• Coordinate Axes: Nodes: Upstream Coal Mine -> Evacuation Rail -> Downstream Thermal Power Plant
Edges: Free Float & Total Float (Days) and Capex Exposure (₹ Cr)
• Visual Markers & Thresholds: Edge color: Green (Buffer intact), Amber (Free float violated), Red (Critical path ruptured; ₹8,200 Cr idle asset).
• Key Policy Insight: Illustrates inter-ministerial rupee contagion: proves that a 6-month delay in a Ministry of Railways freight line locks thousands of crores of Ministry of Power capital.

Graph 4: Capital Efficiency vs Diminishing Returns (VITTA-VYUHA)

• Chart Type: Marginal Yield Dual Curve (Shadow Price Analysis)
• Coordinate Axes: X-Axis: Total Available Capex Pool (₹2,000 Cr to ₹40,000 Cr)
Y-Axis: Shadow Price (pi_budget: Marginal Economic Return per ₹1 Cr)
• Visual Markers & Thresholds: Key slope inflection points: pi = 2.23 at ₹2,000 Cr -> pi = 1.21 at ₹10,000 Cr -> pi = 0.00 at ≈₹34,919 Cr (Absorptive saturation).
• Key Policy Insight: Provides the Ministry of Finance with the exact mathematical ceiling beyond which pouring additional capital yields zero return due to site arbitration or litigation.

4. Before vs After: Comprehensive Paradigm Shift

Measurable comparison across six fundamental infrastructure monitoring dimensions:

| Parameter | Current Traditional System (PAIMANA / OCMS) | Prakalp Drishti Platform Paradigm | Measurable Performance Differential |
| --- | --- | --- | --- |
| 1. Completion Forecasting | Single deterministic target date based on idealized DPR; repeated rebaselining hides years of actual delay. | Calibrated Log-logistic AFT Survival Model with split-conformal prediction intervals (P10 to P95 quantiles). | 93.3% empirical coverage across 450 held-out national mega-projects (Q = 5.185 months). |
| 2. Ground-Truth Verification | 100% reliance on contractor self-reported web forms; zero independent physical corroboration. | Zero-Trust Dual-Epoch Optical Audit using 2.08–2.35 m/px satellite imagery (ExG & VARI spectral differencing). | 4,414 dual-epoch satellite scenes audited across all 2,207 projects, eliminating ghost progress. |
| 3. Inter-Agency Coordination | Ministries tracked in departmental silos; external upstream delays remain completely invisible. | Multi-Project Directed Acyclic Graph (DAG) with Max-Plus algebra distinguishing Free Float and Total Float. | Over ₹23.97 Lakh Crore in interconnected capital dependencies mapped and continuously monitored. |
| 4. Capital Reallocation Speed | Quarterly committee meetings with rigid linear or historical departmental disbursements. | Two-Stage Stochastic Linear Program (HiGHS) with Rockafellar–Uryasev CVaR90 and 10% statutory NER floor. | 8.7 milliseconds solver turnaround across 2,207 continuous variables, enabling real-time budget sliders. |
| 5. Regulatory Integrity & Audit | Post-facto manual audit sampling; vulnerable to 19.9% CCEA threshold evasion and unearned Clause 10CC claims. | Automated McCrary discontinuity detection and automated CPWD Clause 10CC raw material WPI formula auditing. | 1.65× threshold gaming anomaly flagged; audits 60%–70% civil costs against official WPI commodity series. |
| 6. Executive Usability & Trust | 800-page monthly static MoSPI PDFs; disputed subjective numbers prone to audit vulnerabilities. | Interactive Decision Hub with bilingual (English + CSTT Hindi) PRAGATI briefing dossiers and cryptographic proof. | RFC 8785 JSON Canonicalization and SHA-256 Merkle tree verification ensures zero numerical hallucinations. |

5. Central Innovation Architecture: Autonomous Decision Pipeline

Prakalp Drishti transforms fragmented public administration data into verified executive action across five seamless operational layers:

STAGE 1: HETEROGENEOUS RAW INGESTION

• MoSPI PAIMANA Portal: 25 statutory CUF fields across 2,207 mega-projects (Jan–June 2026 cycles).
• Satellite Remote Sensing: 4,414 dual-epoch optical audit tiles from Esri Wayback (2.08–2.35 m/px).
• IMD Gridded Meteorological Series: 20-year state-level monsoon rainfall departure histories.
• DPIIT Wholesale Price Index: Monthly commodity price indices for structural steel, cement, bitumen, diesel.
• NSE/BSE Public Disclosures: Corporate balance sheets (debt/equity, Altman Z-score) for executing PSUs.
• Sovereign Gazetteer: 400,000-point offline Indian administrative registry for air-gapped geocoding.

STAGE 2: AUTOMATED DATA CLEANING & RECONCILIATION

• Baseline Revision Reconstruction: Strips away repeated target resets to calculate true historical slippage.
• Right-Censoring Segregation: Identifies 160 completed benchmarks vs 1,988 in-flight censored records.
• Sovereign Air-Gapped Geocoding: Resolves 71.8% of projects locally without leaking coordinates to foreign APIs.
• Physical Progress Velocity: Calculates first-order derivatives of monthly physical expenditure rates.

STAGE 3: PREDICTIVE & FORENSIC ANALYTICS ENGINES

• KAAL-CHAKRA: Log-logistic AFT Survival Model with split-conformal calibration (P10–P95 quantiles).
• SETU-VARSHA: Max-Plus Network Algebra computing Free Float & Total Float against IMD rainfall shocks.
• SATYA-KAVACH: McCrary density testing on 20% CCEA threshold & CPWD Clause 10CC inflation auditing.
• ARTHA-NIVARAN: PSU solvency distress scoring and NLP analysis of live CPWD arbitration claims.
• KARYA-DAKSHATA: Agency delivery reliability de-biasing proposals against measured historical performance.

STAGE 4: PRESCRIPTIVE OPTIMIZATION & VERIFICATION

• VITTA-VYUHA: Two-Stage Stochastic Linear Program (LP) with CVaR90 risk and statutory 10% NER floor.
• SATELLITE AUDIT: Visible-band ExG / VARI spectral differencing with strict cloud-obstruction withholding.
• MERKLE PROVENANCE: RFC 8785 Canonical JSON hashing generating immutable SHA-256 audit trails.

STAGE 5: APEX EXECUTIVE GOVERNANCE & TRANSPARENCY

• UNIFIED COCKPIT: Single-pane executive console for PMO / Cabinet with 360° project health scorecards.
• PRAGATI-SAARTHI: Bilingual (English + CSTT Hindi) tamper-proof executive briefing dossiers.
• INTERACTIVE SLIDERS: Real-time capex reallocation (₹10,000 Cr) and climate shock stress-testing.
• NAGRIK PORTAL: Public accountability dashboard with state infrastructure heatmaps and project cards.

6. Slide 1 Presentation Layout Blueprint

Engineered specifically to meet the 75% Graphics / 25% Text ratio required for a winning national hackathon presentation:

Top Status Bar (10% Height): Displays Government Emblem, MoSPI DIID attribution, Problem Statement ID: SIH26103, and the Slide Title: 'Slide 1: Problem Understanding & Innovative Solution'.

Top KPI Banner (15% Height): Row of 6 high-contrast KPI cards showcasing the core numbers (2,207 Projects, ₹41.78 L Cr, 93.3% Conformal Coverage, 8.7 ms Solver, 1.65× Evasion Discontinuity, 71.8% Sovereign Geocode).

Left Column (32% Width - Strategic Text): Houses the 5 Systemic Infrastructure Failure Modes (concise 1-2 line summaries) and the compact Before vs After Evaluation Table. High typographic contrast against dark slate background.

Center-Right Top (30% Height - Visual Evidence): Two forensic charts side-by-side: (1) McCrary Density Discontinuity Histogram highlighting the 20% CCEA evasion cliff, and (2) Kaal-Chakra Survival Probabilistic Fan Chart showing P10–P95 curves vs the optimistic DPR dot.

Center-Right Bottom (25% Height - Innovation Flow): The 5-stage interconnected Architectural Pipeline showing data transformation from Raw Ingestion to In-Memory Clean to Analytics Engines to Prescriptive LP to Executive PRAGATI Briefings.

Bottom Sovereign Strip (5% Height): Displays the Zero-Trust / Zero-Hallucination sovereign security badge, RFC 8785 Merkle compliance, and open-source HiGHS solver accreditation.

7. Winning Jury Q&A Combat Guide (CLAIMS Reconciled)

Rock-solid answers to tough jury questions, preventing overclaiming while highlighting technical excellence:

Q1: 'Why monitor 2,207 projects when the MoSPI flash report says 1,981 ongoing?'

Answer: '1,981 represents projects strictly in 'Ongoing' status during the single-month snapshot of April 2026. However, PAIMANA is a dynamic monthly portal. Our master catalog of 2,207 projects spans the full lifecycle across multi-month tracking: 1,823 active in-flight, 220 pre-construction pipeline, and 164 historically completed benchmarks. Completed projects are mathematically essential to train ML survival models without right-censoring bias.'

Q2: 'Did you use an LLM like GPT-4 to predict project delays and costs?'

Answer: 'Never. Public finance and cabinet-level monitoring cannot tolerate numerical hallucinations. In Prakalp Drishti, all timelines, quantiles, and cost predictions are computed deterministically using log-logistic survival analysis, gradient boosting, and two-stage linear programming. LLMs are strictly confined to generating bilingual text summaries backed by RFC 8785 SHA-256 Merkle tree verification.'

Q3: 'Why did you formulate capital allocation as an LP rather than a complex MILP?'

Answer: 'An LP is deliberate and mathematically superior here: capital budget tranches are genuinely continuous, and continuous formulations yield valid dual variables (shadow prices: pi_budget). A MILP has no valid duals and could not defend marginal rupee return per constraint before the Cabinet. Solved in 8.7 ms on open-source HiGHS, it allows real-time interactive budget sliders.'

Q4: 'Do you claim sub-meter satellite change detection?'

Answer: 'No. The measured ground sample distance of our Esri / Sentinel optical imagery is 2.08–2.35 m/px. Claiming sub-meter resolution from 2-meter pixels is sensor fabrication. We restrict our optical audit to defensible multi-pixel spectral differencing (ExG, VARI) and enforce a strict Verdict Withheld protocol during heavy cloud obstruction rather than penalizing contractors with false alarms.'